Dokumentasi Teknis Request Alat

ERP Konstruksi / ConstructERP - Final Logical ERD

| Atribut | Nilai |
| --- | --- |
| Nama Sistem | ERP Konstruksi / ConstructERP |
| Domain | Request Alat, Approval Admin, Review Divisi Alat, Equipment Pool, Assignment, dan Workhour |
| Versi Dokumen | Final Request Alat |
| Tanggal | 27 Agustus 2026 |
| Keputusan utama | Request Alat memakai equipment_requests untuk internal project dan external rental. External rental menggunakan UI Opsi B: Admin membuat external_rental_project terlebih dahulu, lalu membuat request alat dari detail project. |

# 1. Ringkasan Keputusan Final

Request Alat dibuat sebagai domain/proses tersendiri, bukan hanya catatan source_type pada equipment_status_logs.

equipment_requests digunakan untuk dua konteks: internal_project dan external_rental.

Untuk internal_project, request alat dibuat oleh Divisi Lapangan dari sub-project.

Untuk external_rental, request alat dibuat oleh Admin dari detail external_rental_project.

External rental memakai alur: Admin membuat external_rental_project terlebih dahulu, kemudian klik Tambah Request Alat pada detail project.

Status request perlu membedakan proses masih di Admin atau sudah masuk ke Divisi Alat.

Status assignment, penerimaan alat, penggunaan, dan return tidak dimasukkan ke equipment_request_status; status tersebut berada di sub_project_equipment_allocations dan equipment_workhour_logs.

equipment_request_items menjadi sumber equipment_pool_items melalui equipment_request_item_id.

Untuk internal project, request yang fulfilled menghasilkan equipment_pool_items dan sub_project_equipment_allocations.

Untuk external rental, request yang fulfilled menghasilkan equipment_pool_items dan workhour dicatat langsung melalui equipment_pool_item_id.

# 2. Scope Dokumen

| Area | Termasuk Scope | Catatan |
| --- | --- | --- |
| Request Header | equipment_requests | Dokumen utama permintaan alat untuk internal project dan external rental. |
| Request Item | equipment_request_items | Detail jenis alat, kuantitas diminta, kuantitas disetujui, dan keputusan item. |
| Status Log | equipment_request_status_logs | Histori perubahan status, aksi, aktor, dan catatan approval. |
| Project/Sub-Project Context | sub_projects, external_rental_projects | Request internal mengacu ke sub_project_id; request external rental mengacu ke external_rental_project_id. |
| Equipment Pool | equipment_pools, equipment_pool_items | Hasil approval request masuk ke equipment pool. |
| Assignment & Workhour | sub_project_equipment_allocations, equipment_workhour_logs | Assignment dan workhour tetap mengikuti struktur Project/Sub-Project dan Divisi Alat. |

# 3. Struktur Konseptual Final

Request Alat menjadi jembatan antara kebutuhan alat, approval Admin, review Divisi Alat, equipment pool, alokasi internal project, dan workhour. Satu struktur request dipakai untuk dua konteks agar tidak terjadi duplikasi tabel request.

Internal Project: sub_projects └── equipment_requests (request_type = internal_project) └── equipment_request_items └── equipment_pool_items └── sub_project_equipment_allocations └── equipment_workhour_logs External Rental: external_rental_projects └── equipment_requests (request_type = external_rental) └── equipment_request_items └── equipment_pool_items └── equipment_workhour_logs equipment_requests └── equipment_request_status_logs

# 4. Placeholder Gambar Logical ERD

[PLACEHOLDER GAMBAR LOGICAL ERD REQUEST ALAT FINAL]

// DBML Final - Request Alat ERP Konstruksi // Scope: Internal project request dan external rental request. // Catatan: External rental memakai UI Opsi B: Admin membuat external_rental_project terlebih dahulu, // lalu membuat request alat dari detail external rental project. Enum equipment_request_type { internal_project external_rental } Enum equipment_request_status { submitted admin_review rejected_by_admin equipment_review approved partially_approved rejected_by_equipment_division fulfilled cancelled } Enum equipment_request_item_status { pending approved partially_approved rejected fulfilled } // External reference tables / stubs. // Ganti dengan tabel sebenarnya saat integrated DBML dibuat. Table users { id bigint [pk, increment] name varchar(150) [not null] } Table sub_projects { id bigint [pk, increment] construction_project_id bigint [not null] sub_project_type varchar(50) [not null] } Table external_rental_projects { id bigint [pk, increment] rental_project_code varchar(50) [not null, unique] rental_project_name varchar(255) [not null] } Table equipment_types { id bigint [pk, increment] type_code varchar(50) type_name varchar(150) [not null] } Table equipment_pools { id bigint [pk, increment] owner_type varchar(50) [not null] construction_project_id bigint external_rental_project_id bigint pool_code varchar(50) [not null, unique] } Table equipment_pool_items { id bigint [pk, increment] equipment_pool_id bigint [not null] equipment_request_item_id bigint equipment_type_id bigint [not null] equipment_item_id bigint requested_quantity int [not null, default: 1] approved_quantity int [not null, default: 0] total_used_hours decimal(12,2) [not null, default: 0] status varchar(50) [not null, default: 'pending'] created_at timestamp updated_at timestamp Note: 'equipment_request_item_id nullable. Terisi jika pool item berasal dari approval Request Alat.' } Table sub_project_equipment_allocations { id bigint [pk, increment] sub_project_id bigint [not null] equipment_pool_item_id bigint [not null] equipment_item_id bigint allocated_by bigint allocated_at timestamp received_by bigint received_at timestamp total_used_hours decimal(12,2) [not null, default: 0] status varchar(50) [not null, default: 'assigned'] } Table equipment_requests { id bigint [pk, increment] request_code varchar(50) [not null, unique] request_type equipment_request_type [not null] sub_project_id bigint external_rental_project_id bigint request_date date [not null] needed_date date location_detail text requested_by bigint [not null] status equipment_request_status [not null, default: 'submitted'] request_notes text admin_reviewed_by bigint admin_reviewed_at timestamp admin_notes text equipment_reviewed_by bigint equipment_reviewed_at timestamp equipment_notes text fulfilled_at timestamp cancelled_at timestamp created_at timestamp updated_at timestamp indexes { (request_type, status) (sub_project_id, request_date) (external_rental_project_id, request_date) } Note: 'Rule: internal_project wajib mengisi sub_project_id dan external_rental_project_id null. external_rental wajib mengisi external_rental_project_id dan sub_project_id null.' } Table equipment_request_items { id bigint [pk, increment] equipment_request_id bigint [not null] equipment_type_id bigint [not null] requested_quantity int [not null] approved_quantity int [not null, default: 0] rejected_quantity int [not null, default: 0] estimated_workhours decimal(10,2) item_notes text decision_status equipment_request_item_status [not null, default: 'pending'] decision_notes text checked_by bigint checked_at timestamp created_at timestamp updated_at timestamp indexes { (equipment_request_id, equipment_type_id) (decision_status) } } Table equipment_request_status_logs { id bigint [pk, increment] equipment_request_id bigint [not null] old_status equipment_request_status new_status equipment_request_status [not null] action_type varchar(50) // submit, start_admin_review, forward_to_equipment, approve, partial_approve, reject, fulfill, cancel actor_role varchar(50) // field_division, admin, equipment_division changed_by bigint changed_at timestamp [not null] notes text } Ref: users.id < equipment_requests.requested_by Ref: users.id < equipment_requests.admin_reviewed_by Ref: users.id < equipment_requests.equipment_reviewed_by Ref: users.id < equipment_request_items.checked_by Ref: users.id < equipment_request_status_logs.changed_by Ref: sub_projects.id < equipment_requests.sub_project_id Ref: external_rental_projects.id < equipment_requests.external_rental_project_id Ref: equipment_requests.id < equipment_request_items.equipment_request_id Ref: equipment_types.id < equipment_request_items.equipment_type_id Ref: equipment_requests.id < equipment_request_status_logs.equipment_request_id Ref: equipment_request_items.id < equipment_pool_items.equipment_request_item_id Ref: equipment_pools.id < equipment_pool_items.equipment_pool_id Ref: equipment_types.id < equipment_pool_items.equipment_type_id Ref: equipment_pool_items.id < sub_project_equipment_allocations.equipment_pool_item_id Ref: sub_projects.id < sub_project_equipment_allocations.sub_project_id

# 5. Data Dictionary Ringkas

## 5.1 Request Alat

| Tabel | Fungsi |
| --- | --- |
| equipment_requests | Header dokumen permintaan alat. Menyimpan kode request, jenis request, konteks internal/external, tanggal kebutuhan, pembuat request, status, dan catatan review. |
| equipment_request_items | Detail alat yang diminta. Menyimpan equipment_type_id, requested_quantity, approved_quantity, rejected_quantity, estimasi workhour, dan status keputusan item. |
| equipment_request_status_logs | Histori perubahan status request. Menyimpan old_status, new_status, action_type, actor_role, changed_by, changed_at, dan notes. |

## 5.2 Tabel Konteks

| Tabel | Fungsi |
| --- | --- |
| sub_projects | Konteks request internal project. Request alat dari Divisi Lapangan wajib mengacu ke sub_project_id. |
| external_rental_projects | Konteks request external rental. Admin membuat request dari detail external_rental_project. |
| equipment_types | Master jenis alat yang diminta, seperti excavator, dump truck, bulldozer, atau vibro. |
| users | Aktor request dan approval: Divisi Lapangan, Admin, dan Divisi Alat. |

## 5.3 Tabel Hasil Proses

| Tabel | Fungsi |
| --- | --- |
| equipment_pools | Header grouping alat untuk construction project atau external rental project. |
| equipment_pool_items | Item alat/jenis alat pada pool. Terhubung ke equipment_request_items jika berasal dari Request Alat. |
| sub_project_equipment_allocations | Alokasi alat ke sub-project internal. Menyimpan status assigned, received_at_site, in_use, completed, returned, atau cancelled. |
| equipment_workhour_logs | Catatan jam kerja alat. Internal project memakai sub_project_equipment_allocation_id; external rental memakai equipment_pool_item_id. |

# 6. Relasi dan Cardinality Final

| Relasi | Cardinality | Makna Bisnis |
| --- | --- | --- |
| sub_projects -> equipment_requests | 1:N | Satu sub-project dapat memiliki banyak request alat internal. |
| external_rental_projects -> equipment_requests | 1:N | Satu external rental project dapat memiliki banyak request alat. |
| equipment_requests -> equipment_request_items | 1:N | Satu request alat dapat memiliki banyak detail jenis alat. |
| equipment_types -> equipment_request_items | 1:N | Satu jenis alat dapat muncul di banyak item request. |
| equipment_requests -> equipment_request_status_logs | 1:N | Satu request memiliki banyak histori status. |
| equipment_request_items -> equipment_pool_items | 1:N | Satu item request yang disetujui dapat menghasilkan satu atau beberapa item pool. |
| equipment_pool_items -> sub_project_equipment_allocations | 1:N | Item pool internal dapat dialokasikan ke sub-project. |
| sub_project_equipment_allocations -> equipment_workhour_logs | 1:N | Workhour internal dicatat dari alokasi sub-project. |
| equipment_pool_items -> equipment_workhour_logs | 1:N | Workhour external rental dicatat dari item equipment pool. |

# 7. Business Rules Implementasi

equipment_requests digunakan untuk request alat internal project dan external rental.

Jika request_type = internal_project, sub_project_id wajib terisi dan external_rental_project_id harus null.

Jika request_type = external_rental, external_rental_project_id wajib terisi dan sub_project_id harus null.

Request internal project dibuat oleh Divisi Lapangan dari halaman Sub-Project -> Alat -> Request Alat.

Request external rental dibuat oleh Admin dari detail external_rental_project. Admin tidak membuat request external rental tanpa project header.

Request internal project melewati Admin Review sebelum diteruskan ke Divisi Alat.

Request external rental dapat langsung masuk ke Equipment Review karena Admin adalah pembuat request.

approved_quantity tidak boleh lebih besar dari requested_quantity.

rejected_quantity = requested_quantity - approved_quantity.

Request dapat disetujui penuh, disetujui parsial, atau ditolak.

Status submitted, admin_review, equipment_review, approved, partially_approved, rejected_by_admin, rejected_by_equipment_division, fulfilled, dan cancelled digunakan untuk melacak posisi proses request.

fulfilled berarti request sudah direalisasikan menjadi equipment_pool_items dan/atau allocation sesuai konteks.

Status assignment, penerimaan, penggunaan, dan return tidak disimpan pada equipment_requests.

Untuk internal project, workhour baru dicatat setelah alat dialokasikan dan diterima di sub_project_equipment_allocations.

Untuk external rental, workhour dicatat melalui equipment_pool_items karena tidak ada sub_project_equipment_allocations.

# 8. Alur Kerja Request Alat

## 8.1 Internal Project

- Divisi Lapangan membuka halaman Sub-Project -> Alat -> Request Alat.

Divisi Lapangan mengisi jenis alat, kuantitas, tanggal kebutuhan, lokasi detail, estimasi workhour, dan catatan.

Sistem membuat equipment_requests dengan request_type = internal_project dan status submitted.

Sistem membuat equipment_request_items sesuai jenis alat yang diminta.

Admin melakukan review. Jika valid, status berubah ke equipment_review. Jika tidak valid, status menjadi rejected_by_admin.

Divisi Alat mengecek availability dan mengisi approved_quantity/rejected_quantity pada item.

Jika semua item disetujui, status request menjadi approved. Jika hanya sebagian, status menjadi partially_approved. Jika seluruhnya ditolak, status menjadi rejected_by_equipment_division.

Item yang disetujui direalisasikan menjadi equipment_pool_items.

Unit alat aktual dialokasikan ke sub_project_equipment_allocations.

Lapangan menerima alat; status allocation menjadi received_at_site.

Workhour alat dicatat pada equipment_workhour_logs melalui sub_project_equipment_allocation_id.

## 8.2 External Rental

- Admin membuat external_rental_project terlebih dahulu.

Admin membuka detail external_rental_project dan memilih Tambah Request Alat.

Admin mengisi jenis alat, kuantitas, periode/kebutuhan, estimasi workhour, dan catatan.

Sistem membuat equipment_requests dengan request_type = external_rental dan external_rental_project_id terisi.

Request masuk ke equipment_review untuk dicek Divisi Alat.

Divisi Alat approve, partial approve, atau reject berdasarkan ketersediaan alat.

Item yang disetujui direalisasikan menjadi equipment_pool_items milik external_rental_project.

Workhour external rental dicatat pada equipment_workhour_logs melalui equipment_pool_item_id.

# 9. Mapping Halaman UI ke Tabel

| Halaman / Area UI | Tabel Utama | Catatan |
| --- | --- | --- |
| Sub-Project -> Alat -> Request Alat | equipment_requests, equipment_request_items | Input request internal project oleh Divisi Lapangan. |
| Admin Approval Request Alat | equipment_requests, equipment_request_status_logs | Admin review request internal project dan meneruskan ke Divisi Alat atau menolak. |
| Divisi Alat -> Review Request | equipment_requests, equipment_request_items | Cek availability, approve, partial approve, atau reject. |
| External Rental Detail -> Tambah Request Alat | external_rental_projects, equipment_requests, equipment_request_items | Admin membuat request external rental dari detail project. |
| Equipment Pool | equipment_pools, equipment_pool_items | Hasil request yang disetujui masuk ke pool. |
| Alokasi Alat Sub-Project | sub_project_equipment_allocations | Assignment dan penerimaan alat untuk internal project. |
| Workhour Alat | equipment_workhour_logs | Catatan jam kerja internal project atau external rental. |

# 10. Status Dictionary

| Enum | Value | Makna |
| --- | --- | --- |
| equipment_request_type | internal_project | Request alat untuk construction project/sub-project internal. |
| equipment_request_type | external_rental | Request alat untuk kontrak rental eksternal. |
| equipment_request_status | submitted | Request baru dibuat dan belum diproses. |
| equipment_request_status | admin_review | Request internal sedang berada pada tahap review Admin. |
| equipment_request_status | rejected_by_admin | Request ditolak oleh Admin sebelum masuk ke Divisi Alat. |
| equipment_request_status | equipment_review | Request sedang berada di Divisi Alat untuk cek availability. |
| equipment_request_status | approved | Seluruh item request disetujui. |
| equipment_request_status | partially_approved | Sebagian item atau sebagian kuantitas disetujui. |
| equipment_request_status | rejected_by_equipment_division | Request ditolak oleh Divisi Alat. |
| equipment_request_status | fulfilled | Request sudah direalisasikan ke pool/allocation sesuai konteks. |
| equipment_request_status | cancelled | Request dibatalkan. |
| equipment_request_item_status | pending | Item request belum diputuskan. |
| equipment_request_item_status | approved | Item disetujui penuh. |
| equipment_request_item_status | partially_approved | Item disetujui sebagian. |
| equipment_request_item_status | rejected | Item ditolak. |
| equipment_request_item_status | fulfilled | Item sudah direalisasikan menjadi pool item. |

# 11. Constraint Teknis yang Disarankan

Constraint berikut perlu diterapkan di SQL atau service layer untuk menjaga konsistensi request.

-- equipment_requests: -- request_type = 'internal_project' => sub_project_id IS NOT NULL AND external_rental_project_id IS NULL -- request_type = 'external_rental' => external_rental_project_id IS NOT NULL AND sub_project_id IS NULL -- equipment_request_items: -- requested_quantity > 0 -- approved_quantity >= 0 -- rejected_quantity >= 0 -- approved_quantity <= requested_quantity -- rejected_quantity = requested_quantity - approved_quantity -- equipment_pool_items: -- equipment_request_item_id nullable, tetapi wajib terisi jika item berasal dari Request Alat. -- equipment_workhour_logs: -- source_type = 'internal_project' => sub_project_equipment_allocation_id IS NOT NULL -- source_type = 'external_rental' => equipment_pool_item_id IS NOT NULL

# 12. Dampak Integrasi dengan Project/Sub-Project dan Divisi Alat

Dokumentasi Project/Sub-Project perlu menyertakan equipment_requests, equipment_request_items, dan equipment_request_status_logs karena Request Alat terhubung ke sub_project dan external_rental_project.

Dokumentasi Divisi Alat perlu diselaraskan karena sebelumnya Request Alat belum menjadi entitas lengkap, sementara equipment_status_logs sudah memiliki source_type equipment_request.

equipment_workhour_logs tetap shared table antara Project/Sub-Project dan Divisi Alat.

Status equipment_request_status hanya melacak dokumen request. Status alat aktual tetap ada di equipment_pool_items, sub_project_equipment_allocations, dan equipment_items.

# 13. Kesimpulan Final

Request Alat dikunci sebagai proses formal yang melayani kebutuhan alat internal project dan external rental. Struktur ini menjaga agar request, approval, pool, alokasi, penerimaan, dan workhour tidak bercampur dalam satu status. Dengan desain ini, Admin, Divisi Lapangan, dan Divisi Alat memiliki posisi proses yang jelas, sementara external rental tetap memiliki alur input yang rapi melalui detail external_rental_project.